PROPOSAL Odoo 17 Community Edition Custom Deliveries & Fleet Management Module End-to-End Truck Delivery Operations Inside Odoo

| Prepared for Client |  | Prepared by Abdelrehman Elhaj Platform Engineering Lead — Khatwa Tech a.Elhaj@proptech.sa |
| --- | --- | --- |

# 1. Executive Summary

This proposal covers the design and development of a custom delivery_management Odoo 17 Community module that fully replaces spreadsheet-based truck dispatch. The module handles pickup and drop-off deliveries, integrates directly with Odoo Sales, and provides purpose-built views for managers, drivers, and customers.

| Platform | Odoo 17 Community Edition |
| --- | --- |
| Module name | delivery_management (custom) |
| Delivery modes | Pickup & Door Delivery |
| Integrations | GPS tracking (iQ4Mobility or OpenGTS), Google Maps Routes API |
| Timeline | 10–14 weeks |
| Estimated effort | ~260–320 developer hours |

# 2. What Will Be Built

The module covers every stage of a delivery — from a sales rep scheduling on the sales order through a driver completing the last stop and a customer watching their truck arrive.

| Feature | Detail | Sprint |
| --- | --- | --- |
| Sales Order Integration | "Schedule for Delivery" button on sale.order; wizard to pick date, truck, mode (pickup/delivery). Auto-creates delivery.order and shows on calendar. | Week 1–2 |
| Manager Dashboard | Kanban/list view of all active deliveries. Assign trucks, set stop count, drag-and-drop reordering, bulk status updates. | Week 2–3 |
| Route Optimisation | Google Maps Directions API integration to suggest optimal stop order. Can be triggered manually per trip or auto-applied on trip creation. | Week 3–4 |
| Driver Mobile View | Simplified Odoo PWA view (large buttons, minimal fields). Driver sees today's stops, taps to update status (En Route / Arrived / Delivered / Failed), uploads photo. | Week 4–6 |
| Live Customer ETA | Auto-generated tracking URL per delivery.order. Page polls backend every 60 s, shows truck position on embedded map + ETA countdown. | Week 6–8 |
| GPS Integration | Webhook receiver for iQ4Mobility (or MQTT bridge for OpenGTS). Stores lat/lng per vehicle; feeds customer tracking page and manager map. | Week 5–7 |
| Delivery Calendar | Full-screen calendar view (month/week/day). Color-coded by truck. Click event → delivery detail. Filter by driver / zone / status. | Week 2–3 |
| Notifications | SMS/email to customer on dispatch + ETA update. Internal Odoo chatter log on every status change. | Week 8–9 |
| Reporting | On-time rate, stops per truck per day, failed-delivery reasons, driver performance. Exportable to XLSX. | Week 9–10 |

# 3. Module Architecture

## 3.1  Data Models

Six core Odoo models cover the full delivery lifecycle:

| Model | Purpose |
| --- | --- |
| delivery.order | Core order: pickup/delivery mode, sales order link, scheduled date, status |
| delivery.trip | A truck's daily run — groups multiple delivery orders into one trip |
| delivery.stop | Individual stop on a trip: address, sequence, ETA, status, photos |
| delivery.vehicle | Truck registry: plate, capacity, GPS unit ID, active/inactive |
| delivery.driver | Driver profile linked to res.users; simplified mobile access |
| delivery.photo | Binary attachment per stop, timestamped and geo-tagged |

## 3.2  Key Odoo Integrations

- sale.order → delivery.order  (button + wizard, no monkey-patching)

- res.vehicle / fleet.vehicle  (optional Fleet module link for vehicle registry)

- mail.thread  (chatter on every delivery for full audit trail)

- portal.mixin  (customer-facing tracking page via Odoo portal)

- ir.cron  (scheduled job to poll GPS API and refresh ETAs every 60 seconds)

# 4. GPS & Mapping Integrations

Live truck visibility requires a telematics data feed. Below are the recommended options — iQ4Mobility (as you mentioned) plus two open-source alternatives that give more control:

| Tool | Status | Notes | Integration Effort |
| --- | --- | --- | --- |
| iQ4Mobility | ✅ Recommended (client preference) | REST webhooks push events to Odoo. Simple. Requires iQ4Mobility SaaS subscription. | Low — webhook receiver ~1 day dev |
| OpenGTS | ✅ Open-source alternative | Self-hosted GPS server. Free, full control. Needs a VPS or OCI compute instance. | Medium — MQTT bridge + OCI setup |
| Traccar | ✅ Strong open-source option | Modern, well-documented REST API, mobile driver app included (bonus: drivers can use it). | Low-Medium — REST polling or webhooks |
| Google Maps | ✅ Required (routing) | Directions API for route optimisation + Maps JS for customer tracking page. | Low — API key + JS embed |

Recommendation: Start with iQ4Mobility if it is already contracted. If not, Traccar is the fastest open-source path — it ships a driver mobile app that doubles as the GPS beacon, reducing hardware cost.

# 5. Technology Stack

| Layer | Technology |
| --- | --- |
| Backend | Python 3.10+, Odoo 17 ORM, PostgreSQL 15 |
| Frontend | Odoo QWeb + OWL (Odoo Web Library); no external JS framework needed |
| Driver PWA | Odoo's built-in mobile responsiveness + camera upload API |
| GPS Bridge | Python FastAPI micro-service on OCI Compute (webhook receiver) |
| Route API | Google Maps Directions API |
| Customer Map | Google Maps JS Embed API + Odoo portal controller |
| Notifications | Odoo mail.thread (chatter) + SMS via Odoo SMS gateway |
| Deployment | Odoo Community on-premise or OCI VM; module distributed as standard addon |

# 6. Driver Mobile View — Design Principles

Drivers are not tech-savvy. The view is intentionally constrained:

- Login once — session stored; no repeated password entry

- Home screen shows only today's stops in sequence order

- Three taps maximum to update a stop: Open stop → tap status button → confirm

- Photo upload uses device camera directly (HTML5 capture API in Odoo portal)

- Offline-tolerant: status and photo queue locally if connectivity drops, sync on reconnect

- Arabic and English labels on all buttons

# 7. Customer Live-Tracking Page

Each delivery.order generates a unique portal URL (e.g. /delivery/track/ABC123XYZ). The page:

- Shows the truck's current GPS position on a Google Map embed

- Displays the estimated arrival window, updated every 60 seconds

- Shows delivery status milestones (Dispatched → En Route → X stops away → Arrived)

- Requires no login — accessed via tokenised URL sent by SMS/email on dispatch

- Works on mobile browsers; no app download required

# 8. Proposed Timeline

| Phase | Duration | Deliverables |
| --- | --- | --- |
| Phase 1 | Week 1–3 | Core data models, sales order button, scheduling wizard, delivery calendar |
| Phase 2 | Week 3–6 | Manager dashboard, route optimisation, trip management, driver mobile view |
| Phase 3 | Week 6–9 | GPS integration, customer live-tracking page, ETA engine, notifications |
| Phase 4 | Week 9–11 | Reporting, XLSX export, UAT fixes, performance tuning |
| Phase 5 | Week 11–14 | Staging deployment, driver training, go-live support, documentation |

Assumes client provides GPS API credentials and test data by end of Week 2. UAT period of 2 weeks is included in Phase 4–5.

# 9. Effort Estimate

| Work Package | Estimate |
| --- | --- |
| Discovery & Architecture | 20 hrs |
| Core Models + Sales Integration | 40 hrs |
| Manager Dashboard + Calendar | 35 hrs |
| Route Optimisation | 25 hrs |
| Driver Mobile View | 30 hrs |
| GPS Integration | 30 hrs |
| Customer Tracking Page | 25 hrs |
| Notifications & Chatter | 15 hrs |
| Reporting & Export | 20 hrs |
| Testing, UAT, Bug Fixes | 30 hrs |
| Deployment & Documentation | 20 hrs |
| Total Estimated | ~290 hrs |

Hourly rate: available on request. A fixed-price engagement option is also available for Phases 1–3 once requirements are finalised.

# 10. Why Abdelrehman Elhaj

| Strength | Relevance to this project |
| --- | --- |
| Odoo Architect | 13+ years Java & full-stack engineering; deep Odoo 15–17 module development (XML-RPC automation, custom modules, Studio, QWeb, OWL) |
| PropTech Domain | Active Odoo implementations for real estate and logistics clients in Saudi Arabia — Tiraz, Al-Tahaluf, Hamad Real Estate |
| OCI + AWS Cloud | Deployed live Spring Boot + Angular apps on OCI; EKS multi-tenant SaaS platforms; comfortable with Odoo on VM/container setups |
| GPS / IoT experience | Built MQTT and webhook bridge services; familiar with Traccar, OpenGTS, and REST-based telematics APIs |
| Arabic/Saudi context | Riyadh-based; familiar with ZATCA, local logistics patterns, Arabic UI requirements |

# 11. Relevant Experience

## 11.1  PropTech Odoo Implementations (Ongoing)

Currently leading Odoo 15/17 implementations for three Saudi real estate clients (Tiraz Al-Arabia, Al-Tahaluf, Hamad Real Estate) through Proptech / Khatwa Tech — covering custom modules, XML-RPC automation pipelines, Dashboard Ninja configurations, and BOQ import workflows for construction project tracking.

## 11.2  OCI Generative AI Chat Application

Designed and deployed a full-stack Spring Boot + Angular chat application on OCI (me-riyadh-1 region) with fake streaming, multi-turn conversation support, and HTTPS via DuckDNS — demonstrating end-to-end cloud integration and custom API bridge patterns directly applicable to the GPS webhook service.

## 11.3  Multi-Tenant Odoo SaaS on AWS EKS

Built a complete Helm-based multi-tenant Odoo platform on AWS EKS including a Java Spring Boot saas-manager API, cert-manager/Let's Encrypt HTTPS, and Route53 DNS automation — proving capability to deliver production-grade, cloud-hosted Odoo infrastructure.

## 11.4  Custom Odoo 17 Module Suite for Saudi Real Estate

Developed sa_property, sa_rental_cycle, and l10n_sa_ejar as a coordinated custom module set on AWS EC2, covering Saudi-specific real estate regulatory requirements — directly similar in scope and complexity to the proposed delivery module.

# 12. Next Steps

- Schedule a 45-minute requirements call to walk through each feature in detail

- Share GPS provider credentials and a sample sales order dataset

- Agree on the fixed-price vs. T&M engagement model

- Sign NDA + SOW; development can begin within one week of agreement

I look forward to discussing this with you.

Abdelrehman Elhaj

Platform Engineering Lead — Khatwa Tech

a.Elhaj@proptech.sa